# Test Plan

Resume Builder Web Application

Resume Builder QA Portfolio Project

Document Version: 1.0 | Status: Portfolio Baseline | Prepared by: Nidhi Miglani

# 1. Purpose

Define the quality assurance strategy, scope, responsibilities, environments, test types, deliverables, risks, and completion criteria for the Resume Builder portfolio project.

# 2. Objectives

Verify that candidates can create, update, view, and remove resume-related information; validate field rules and error handling; verify data persistence; confirm consistency and synchronization between Edit Profile and Build Resume; and assess usability and UI consistency.

# 3. In Scope

Personal Information

Professional Snapshot

Skills and Tools

Education

Work Experience

Projects

Resume Upload and Management

Build Resume

Cross-Module Data Synchronization

Common Validation and UI Behavior

Add, edit, delete, view, save, and cancel behavior

Mandatory/optional field behavior where known

Field length, format, duplicate, date, and numeric validations

Error, confirmation, and success messages

Resume preview and final presentation where available

# 4. Out of Scope

Backend code review, SonarQube verification, and unit-test coverage unless source access is provided

Production security penetration testing

Performance/load testing at scale

Third-party integrations not visible in the tested workflow

Claims about unexecuted browser/device combinations

# 5. Test Approach

Requirement-based testing using the Requirements Register and RTM

Module-based functional and CRUD coverage

Positive, negative, boundary, and equivalence-partition testing

Exploratory testing for workflow and usability issues

Cross-module synchronization checks between Edit Profile and Build Resume

Regression suite creation for high-risk and shared workflows

Evidence-based defect reporting with screenshots or recordings when available

# 6. Test Environment

| Item | Baseline |
| --- | --- |
| Application | Resume Builder web application |
| Primary browser | Google Chrome on macOS |
| Additional coverage | Firefox, Edge, responsive browser view - when executed |
| Test data | Synthetic candidate profile and resume data |
| Evidence | Screenshots and screen recordings |
| Defect format | Jira-style report |

# 7. Entry Criteria

Accessible test environment

Stable build available for testing

Known module list and available field specifications

Test accounts and synthetic test data available

Critical blockers documented

# 8. Exit Criteria

All planned high-priority test cases executed

No unresolved critical defects

High-severity defects reviewed and dispositioned

Cross-module synchronization suite completed

Execution results and defect summary published

Known limitations clearly documented

# 9. Defect Management

Each defect will include a unique ID, concise summary, module, environment, severity, priority, preconditions, reproducible steps, expected result, actual result, and evidence. Defects will be classified as Critical, High, Medium, or Low severity and assigned a business priority of P1-P4.

# 10. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incomplete requirements | Incorrect assumptions or missing coverage | Label assumptions and update requirements as behavior is confirmed |
| Shared data across modules | High regression impact | Maintain dedicated sync and data-integrity suite |
| Unstable environment | Blocked or inconsistent results | Capture build/environment and retest after stabilization |
| Limited device access | Incomplete compatibility claims | Report only executed combinations |
| Sample portfolio data | Could be mistaken for production evidence | Clearly label illustrative results and synthetic data |

# 11. Deliverables

Project Overview

Test Plan

Requirements Register

Requirements Traceability Matrix

Test Scenarios

Detailed Test Cases

Bug Reports

Test Execution Report

Test Summary Report

Defect Metrics Dashboard

GitHub README and Upwork portfolio assets

# 12. Roles and Responsibilities

QA Owner: requirement interpretation, test design, execution, evidence collection, defect reporting, retesting, regression planning, and reporting. Portfolio Reviewer: validates clarity, accuracy, presentation, and truthfulness of the artifacts.

# 13. Assumptions

Edit Profile and Build Resume are intended to represent the same candidate data

Changes made in one shared module should be visible in the other where functionality overlaps

Validation rules should be consistent across equivalent fields

Saved data should persist after navigation and page refresh unless explicitly designed otherwise